Client 360 Data Integration & Analytics Enablement Simulator

Strategic planning tool for Deputy Head of Data & Solutions | Julius Baer

# Executive Summary

Julius Baer's customer data fragmentation—legacy wealth management systems operating separately from modern digital banking platforms—creates €120M in lost value over 3 years. This digital twin simulator models a phased data integration roadmap, showing that by integrating systems, improving data quality to 95%, and driving analytics adoption to 75%, Julius Baer can unlock €200M+ in new value: €85M from faster RM decision-making, €45M from operational automation, and €50M in avoided regulatory penalties.

# Current State Pain Points

| Issue | Impact | Metric |
| --- | --- | --- |
| Data fragmentation | RMs take 2+ weeks to build 360 client view | 14 days / inquiry |
| Poor data quality | Missing fields & duplicates block analytics | 62% completeness |
| Low platform adoption | BI tool deployed but underutilized | 20% daily use rate |
| Compliance risk | DORA requires audit trails; data gaps create risk | Risk score: 72/100 |

# Target State & Value Creation (3-Year NPV)

| Component | Current | Target | Value |
| --- | --- | --- | --- |
| Time-to-insight | 14 days | 1 day | €50M |
| RM productivity | 20% adoption | 75% adoption | €85M |
| Ops efficiency | 15% automated | 85% automated | €45M |
| Total NPV | €120M (baseline) | €320M | €200M ↑ |

# 18-Month Phased Roadmap

Phase 1 (Months 0–6): Legacy WM API layer + data quality assessment. Phase 2 (Months 6–12): Digital banking connector + real-time sync. Phase 3 (Months 12–18): RM training, analytics adoption, compliance automation. Critical path: Data quality (blocks Phase 2 compliance readiness) and RM training (blocks Phase 3 adoption).

# Key Risks & Sensitivity

Adoption rate is highest-volatility assumption (±20% change = ±35% NPV swing). If adoption stalls at 40% (poor change mgmt), 3-year value drops to €170M. Data quality improvements are lower-risk (±12% swing) due to governance automation. Compliance risk mitigation is non-negotiable: each 10% improvement in data quality = €10M avoided penalties. Simulator available at link below—adjust parameters to stress-test roadmap.

# How to Use the Interactive Simulator

Open the attached HTML file in any web browser. Toggle between Current State (baseline), Target State (post-transformation), or Custom Scenario. Adjust integration %, data quality, adoption rate, and business impact parameters. Watch real-time updates to time-to-insight, compliance risk score, and 3-year NPV. Export sensitivity analysis to stress-test assumptions with CFO/Board.

For questions or to discuss roadmap priorities, please reach out. Simulator built by: Santosh John Mathew | matzjohnsan@gmail.com | +41 765 077 958